## Slide 1: Project Mandate Deliver Cloud Infrastructure Framework
Project mission & background
Project Name : Deliver Cloud Infrastructure Framework
Project Owner : Carola van Stapele
Delegated Project Owner : Shane Hogan/
Dimos Evangelopoulos
Department : Service Operations
Date : 5-11-2015
Version : 0.2
General information
What is the context and history of the project?
Industry infrastructure trends Generally speaking private and public clouds are fast becoming the industry trend in infrastructure delivery also within the DT group (i.e. PanIP). Why? Because traditional datacenter solutions are cost inefficient, resource sub-optimized, physically limited and do not deliver resources at the speed needed to meet an agile software development, test and delivery methodology. Enabler for Agile transformation A must have for agile transformation is a need for easy access to new technologies so we can pilot new business solutions in a dynamic and experimental manner (hours instead of weeks). Leading Cloud hosting service providers already offer the latest and broadest software technologies within the cloud infrastructure. From an operational perspective we need short lead times to manage dynamic capacity based on increased/decr E-transformation and BEN infrastructure experience Since the start-up of E-transformation (SOS, OCD, ePLM) and BEN, we have with the current datacenter infrastructure model with all our suppliers on the one hand the recurring issue of slow delivery of hardware (&virtual) resources effectively killing the pace of software development , testing and delivery and on the other hand, delays& inflexibility in ramping up resource capacity ultimately delaying the business market value return on investment. Whilst E-transformation has brought this issue to the fore, it also opens up opportunities for the broader IT and NT landscape e.g. enhanced deploy/rollback scenario’s, A/B testing, network service virtualization, etc.
Is this project mandatory for legal, technical or security reasons?
No
What is the project about in broad terms?
Realize a future proof infrastructure which is capable of delivering the resources to enable continuous software delivery including Development, Test and release to Production. Reduce time to market, avoid upfront capex invest, access to virtually unlimited resources thereby enabling flexible scaling, A/B testing and access to uncommitted/disposable resources. Realize established framework for procurement, security and legal/privacy for future Cloud initiatives to ensure compliancy.

## Slide 2: Objective & contribution to strategy
How does this project contributes to the overall customer satisfaction?
Future proof scalability to support customer centric initiatives like e-transformation. Flexible capacity scaling for business driven sales and market events (iphone, campaigns, new features etc) Time to market of all value streams located in cloud with infra impact will be reduced to 1 day for ad hoc environments to 1 month for a full scale production platform
Why are we doing the project: what are the drivers?
Eliminate long Lead times for hardware acquisition and VM/OS/RDBMS licenses, currently takes months to realise new infra hosting business functionality. Move to resource delivery within hours. New dev/test/acceptance/prod infra model based on virtually unlimited, uncommitted and disposable resources Current model leads to projects every x years requiring capex invest to replace written-off hardware. No reinvest needed. Move to resource consumption model. (Check this?) Cost Reduction: Expected benefit from lower hardware costs due to economies of scale inherent in cloud hosting Pay per use model. No long-term contractual commitment to retain resources which will be used only ad hoc/short period for dev/test/acc Facilitates experimentation with new technologies in order to find most suitable software to support business needs. Not a fit, dispose and iterate, no committed costs. Scalable & flexible Capacity management Currently guess on infra capacity needs. With Cloud, scalability can be automated or done within hours – no significant resource headcount intensive planning needed (i.e IPHONE launch, BEN launch, Doutzen launch, 4G national coverage campaign)
How does this project contribute to the TMNL/P2W strategy?
It enhances Operational excellence. Reduce time to market Potential high cost savings due to pay as you go and use of uncommitted and disposable resources

## Slide 3: (Financial) benefits
Please insert your Business Case (Excel-file) below: | 
<Please use the Business Case template. The Business Case must be validated by the Business Controller from your department before sending in your Mandate!!!!>* | 
Business Case validated by: | <Name Business Controller>
*First Technology and Business CAPEX quotes from the FIAT and FIAB will be added to the Business Case by the Proposition Analyst
What are the main assumptions behind the financial benefits of implementing the project?
Pay as you use model for dev/tst/acceptance cheaper than current dedicated and long-term committed hardware, including SW licenses New infra demand now has always CAPEX realization element, Cloud model drop it close to 0 Production environment benefit from economies of scale and continuous innovation which Cloud providers offer – expected lower costing model More accountability/traceability due to costing per resource model used by Cloud providers. prevent high transmission cost Resources needed to create new environments significantly reduced due to automated deployments
Are there any recurring costs (OPEX) resulting from implementing this project or other financial considerations?
Still unclear – potentially a shift in responsibilities/costs from .external suppliers to internal employees to max flexibility (i.e. include in dev-ops responsibilities)
How can we measure, once the project is implemented, that the benefits/drivers of the project have been achieved?
lead time to extend existing infra for capacity purposes lead time to deploy new technologies for all environments for business demand established framework for procurement, security and legal/privacy – run audits/intrusion detection/ddos etc Expected CAPEX reductions in hardware replacement and hardware delivery effort Expected OPEX reductions in the long-term due to economies of scale Cloud solutions inherently have Realise automated testing, reduce volume of incidents after go-live on production Reduce duration of testing phase

## Slide 4: Scope
What is the scope of the project?
Establish a framework for procurement, security and legal/privacy for Cloud initiatives to ensure compliancy Select a supplier for cloud infrastructure solutions Deploy OCD and ePLM production platforms in the cloud
What are we NOT going to do (not in scope)?
Migrate existing development, staging and production platforms , neither IT nor NT, to the cloud (as long as current contracts have not expired)
Are there third parties involved?
Cloud hosting intermediaries such as Cloud Reach, (for public cloud), existing suppliers such as Cosmote and INFO.NL for private cloud or that they provide hosting support services in a public cloud Internal parties who will need to make resources available: Security Legal Compliance Procurement TRD Ops demand management Ops Application management S&S
Segment
PostPaid C
PrePaid C
Business
Other
Life stage
Acquisition
In-life
Retention
Out of contr.
Brand
T-Mobile
Ben
Simpel
MTV
MVNO
Other
Service type
Voice
SMS
Data - messaging
Data - internet
FMC
Other (future VAS)
Scope elements
Channels (if applicable)
T-Shop
Telesales
IDS
E-shop
Care
My TM
My TMB
Mobile web
Impacted processes
Customer life cycle
Orientate
Buy
Install
Use
Pay
Change
End
B2B
Mobile app
Other
Please indicate the scope elements and impacted processes by ticking the boxes below with ‘X’
X
Technology processes impacted?
No
Yes  please list the processes below:
x
Techn. areas (if appl.)
Volume/capacity
(Out)Sourcing
Tooling
Processes
X
X
X
X
Incident / Change/ Problem / Configuration management
X
X

## Slide 5: Planning & dependencies
Planning
Dependencies on other projects
Are there any dependencies on other projects?
yes
If yes, please describe the projects and the dependency below
OCD & EPLM. Potentially CoreCRM and unified front-end depending on the solution decision. Both OCD and ePLM need a long-term solution based on high degree of flexibility in scaling their resources up and down as new product increments are rolled out over the dev, test, acceptance and production environments
What is the requested implementation/go-live date?
Between mid Q2 to end Q4
What are the considerations for this specific date?
OCD by this time will need to move to a solution which is easily scalable and is an ideal candidate for piloting in a cloud solution
Please describe below if you have an idea on the approach for go-live and the rationale behind this approach
Need a Project manager assigned to coordinate all requirements from various internal parties Need resource commitment from key parties such as Security/Procurement/Legal/Architecture/S&S/IP team/Cosmote/INFO.NL Involve Cloud Hosting consultancy such as Cloud Reach with experience in shift from datacenter to Cloud Gather requirements from all technology and business stakeholders to create a Cloud infra RFQ Choice of cloud hosting solution Start with OCD pilot/deployment in cloud Develop operational management model Develop financial management model Develop sustainable cloud architecture model Established Data Security & legal compliancy model for all future Cloud deployments Extend OCD pilot to production Migrate ePLM to Cloud Create Cloud roadmap, ie. Candidates such as BEN infra, CoreCRM, Unfified front-end etc